# Project Planning Phase
Product Backlog & Sprint Plan

Team ID: LTVIP2026TMIDS76609

Team Leader: Ghagiri Mahammad Haneef

Team Members: U Laxmi Chaitanya, B Kartheek, Ganga Tejeswari Pandirlapalle

## Project Name

AutoSage – AI Vehicle Diagnosis Assistant/AutoSage App using Gemini Flash

| Sprint | Epic | Story No | User Story | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Input | USN-1 | Enter vehicle symptoms | 2 | High | Kartheek |
| Sprint-1 | AI Processing | USN-2 | Analyze symptoms using AI | 3 | High | Haneef |
| Sprint-1 | Diagnosis | USN-3 | Display vehicle issue | 3 | High | Chaitanya |
| Sprint-2 | Maintenance Tips | USN-4 | Show preventive tips | 2 | Medium | Tejeswari |
| Sprint-2 | UI Development | USN-5 | Develop web interface | 3 | Medium | Kartheek |
| Sprint-2 | Testing | USN-6 | System testing & fixes | 3 | High | Haneef |

## Project Tracker

| Sprint | Total Points | Duration | Start | End | Completed |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 5 Days | Day 1 | Day 5 | Completed |
| Sprint-2 | 8 | 5 Days | Day 6 | Day 10 | Completed |

## Velocity

Velocity = 19 / 2 ≈ 16 story points per sprint